MediQueue

Medical Centre Platform — Prototype Plan

Prepared for group review and work distribution

# 1. Overview

This document describes the scope, features, technology choices, and task breakdown for the MediQueue prototype. The prototype is a focused, end-to-end working slice of the full platform designed to validate the two core workflows before the full build begins:

Appointment booking with fixed slots per hour and a no-show penalty system.

Walk-in physical queue — receptionist-managed, no patient app needed, with a live TV display screen.

The backend API is already fully implemented. All remaining prototype work is frontend pages that wire into the existing API.

# 2. Prototype Goals

| Goal | Description |
| --- | --- |
| Validate core workflows | Confirm that slot booking and walk-in queue management work end-to-end with real data. |
| Real-time queue display | Prove that the TV queue screen updates live (via WebSocket) without page refreshes. |
| Role-based access | Demonstrate that each role (patient, doctor, receptionist, admin) sees only what they need. |
| No over-engineering | Deliberately exclude maps, health records, video, AI, and all Phase 4+ features. |
| Team handoff ready | Clear enough that each member can pick up their section independently. |

# 3. Prototype Features

## Journey 1 — Walk-in Queue (the unique feature)

| Feature | Details |
| --- | --- |
| Receptionist login | Receptionist logs in and is redirected to the queue dashboard. |
| Add walk-in patient | Receptionist enters patient name + optional phone number. No patient account required. |
| Auto queue number | System assigns the next sequential queue number for that doctor that day. |
| Live queue board | The receptionist sees all current queue entries with statuses (Waiting / Called / In Progress). |
| "Call Next" action | One button transitions the oldest Waiting patient to Called, and the current Called patient to In Progress. |
| "Complete" action | Marks the In Progress patient as Completed and advances the queue. |
| TV display screen | Public URL (/display/[clinicId]) shows the live queue — no login. Designed for a screen on the clinic wall. |
| Real-time updates | Both the receptionist board and TV screen update instantly via WebSocket when queue state changes. |
| Doctor queue view | Doctor sees the same live queue alongside their appointment list. |

## Journey 2 — Appointment Booking

| Feature | Details |
| --- | --- |
| Patient login / register | Patient creates an account or logs in. |
| Doctor listing | Patient sees a paginated list of available doctors with specialization. |
| Slot picker | Patient selects a doctor, picks a date, and sees available time slots in a grid. |
| Slot booking | Patient confirms a slot. System prevents double-booking atomically. |
| Penalty warning | If the patient has a penalty (past no-shows), a warning is shown before booking. |
| My appointments | Patient can view their upcoming and past appointments with status. |
| Doctor schedule | Doctor sees today's confirmed appointments. Can mark each as Completed or No-Show. |
| Cancel appointment | Patient can cancel an appointment (late cancellation is noted for penalty tracking). |

## Supporting Features

| Feature | Details |
| --- | --- |
| Login for all roles | patient, doctor, receptionist, admin — each redirects to their dashboard. |
| Role-based routing | Middleware blocks access to pages a role is not permitted to view. |
| Admin staff creation | Admin can create doctor and receptionist accounts via a simple form. |
| JWT authentication | 15-minute access tokens with secure httpOnly refresh cookie (7-day). Multi-device safe. |

## Out of Scope for Prototype

Doctor location map and real-time GPS updates

Health records and patient medical history

Prescription generation and PDF export

Telemedicine / video consultation (LiveKit)

AI-generated visit summaries (Claude API)

WhatsApp / SMS notifications (Twilio)

Patient ratings and reviews

Insurance verification workflow

Multi-clinic branch support

Waitlist for fully-booked slots

# 4. Technology Stack

The stack below applies to the prototype and carries forward into the full product with no rewrites needed.

| Layer | Tool / Library | Why |
| --- | --- | --- |
| Frontend | Next.js 14 (App Router) + TypeScript | Server-side rendering, file-based routing, role-based route groups, BFF API layer. |
| UI | Tailwind CSS + shadcn/ui | Accessible components (Button, Card, Dialog, Badge). No runtime CSS overhead. |
| API client | TanStack Query (React Query) | Automatic caching, background refetching, optimistic updates — minimal boilerplate. |
| Backend | Fastify + TypeScript | 2–3× faster than Express. Built-in schema validation and plugin architecture. |
| Database | PostgreSQL 16 | ACID transactions for slot booking race prevention. JSONB for flexible health records. Partial unique indexes. |
| Cache / Atomic ops | Redis 7 | Lua-script atomic slot reservation (prevents overbooking). Refresh token storage. Pub/sub backbone for Socket.IO. |
| Real-time | Socket.IO + Redis adapter | Rooms per clinic and doctor. Auto-reconnect. Redis adapter required for multi-instance deployments. |
| Authentication | JWT (@fastify/jwt) + httpOnly cookie | 15-min access tokens. 7-day refresh cookie. Per-session jti for multi-device support. |
| Validation | Zod (shared schemas package) | Single source of truth for request/response shapes used by both frontend and backend. |
| Monorepo | Turborepo + npm workspaces | Shared packages/types and packages/schemas referenced by both apps with zero duplication. |
| Containerisation | Docker Compose | One command spins up Postgres + Redis + API + Web + Worker. Mirrors production topology. |
| Background jobs | Node.js setInterval (worker container) | Penalty detection, slot generation, queue cleanup. Runs in a dedicated container (RUN_JOBS=true). |
| Password hashing | bcryptjs | Cost factor 12. Industry standard for password storage. |

# 5. Database — Key Tables for the Prototype

The full schema is already written in apps/api/migrations/1_initial_schema.sql. The following tables are the ones actually exercised by the prototype features:

| Table | Key Columns | Used by |
| --- | --- | --- |
| users | id, email, password_hash, full_name, role, is_active | Auth — login, register, JWT payload |
| doctors | id, user_id, specialization, slots_per_hour, working_hours | Doctor listing, slot generation |
| patients | id, user_id | Appointment booking, penalty lookup |
| doctor_slots | id, doctor_id, slot_date, hour, capacity, booked_count | Slot availability and booking |
| appointments | id, patient_id, doctor_id, slot_id, appointment_date, status, slot_position | Booking flow, doctor schedule, cancel, complete |
| penalty_profiles | patient_id, no_show_count, late_cancel_count, penalty_level, suspended_until | Penalty warning on booking, no-show detection |
| walk_in_queue | id, doctor_id, clinic_id, patient_name, queue_number, status, queue_date | Receptionist queue, TV display, call next |
| clinics | id, name, address | TV display URL, clinic context |
| refresh_tokens | jti, user_id, expires_at (in Redis) | Multi-device session management |

# 6. API Endpoints Used by the Prototype

| Method + Path | Auth Required | Used on Page |
| --- | --- | --- |
| POST /api/auth/login | Public | Login page |
| POST /api/auth/register | Public | Register page |
| GET /api/auth/me | Any logged in | App shell / role redirect |
| POST /api/auth/logout | Any logged in | Nav bar |
| POST /api/auth/staff | Admin only | Admin: create staff page |
| GET /api/doctors | Public | Patient: doctor listing |
| GET /api/appointments/slots?doctorId&date | Public | Patient: slot picker |
| POST /api/appointments | Patient | Patient: confirm booking |
| GET /api/appointments | Patient | Patient: my appointments |
| PUT /api/appointments/:id/cancel | Patient | Patient: cancel appointment |
| GET /api/appointments/schedule | Doctor | Doctor: today's schedule |
| PUT /api/appointments/:id/complete | Doctor / Recep. | Doctor: mark complete |
| PUT /api/appointments/:id/no-show | Doctor / Recep. | Doctor: mark no-show |
| GET /api/appointments/penalty/me | Patient | Patient: penalty warning |
| GET /api/queue?doctorId | Doctor / Recep. | Queue dashboard |
| POST /api/queue | Receptionist | Receptionist: add walk-in |
| POST /api/queue/call-next | Doctor / Recep. | Queue: call next button |
| POST /api/queue/complete-current | Doctor / Recep. | Queue: complete button |
| GET /api/queue/display/:clinicId | Public | TV display screen |

# 7. Pages to Build

| Route | Role | Key Components | Status |
| --- | --- | --- | --- |
| /login | All | LoginForm, error toast | To build |
| /register | Patient | RegisterForm, role fixed to patient | To build |
| / | All | Role-based redirect after login | To build |
| /receptionist/queue | Receptionist | WalkInForm, QueueBoard, Call Next btn | Components ready — page to build |
| /doctor/schedule | Doctor | AppointmentList, queue summary panel | To build |
| /doctor/queue | Doctor | QueueBoard (read + complete action) | Components ready — page to build |
| /patient/book | Patient | DoctorList, DatePicker, SlotGrid, PenaltyWarning | Components ready — page to build |
| /patient/appointments | Patient | AppointmentList, CancelButton | To build |
| /admin/staff | Admin | CreateStaffForm | To build |
| /display/[clinicId] | Public (TV) | QueueDisplay (Socket.IO subscriber) | Already started — wire up |

# 8. Work Breakdown for Team Members

The backend API is complete. All prototype tasks are frontend work. Suggested split for a team of 4:

| Member | Area | Tasks | Est. |
| --- | --- | --- | --- |
| Member A | Infrastructure + Auth | Install dependencies (npm install). Run Docker Compose. Seed DB with test data (1 admin, 1 doctor, 1 patient via API). Build /login, /register, / (role redirect), auth context (AuthProvider), and route protection middleware. | ½ day |
| Member B | Walk-in Queue | Build /receptionist/queue page: mount WalkInForm + QueueBoard components, wire Call Next and Complete buttons to the API, connect Socket.IO for live updates. Build /doctor/queue page (read-only view + complete action). Test that both pages update live when state changes. | 1 day |
| Member C | TV Display Screen | Complete /display/[clinicId]/page.tsx: wire QueueDisplay component to Socket.IO clinic_queue:{id} room. Style for a large monitor (big font, high contrast, auto-scroll). Verify it updates without refresh when receptionist calls next. | ½ day |
| Member D | Appointment Booking | Build /patient/book: doctor listing → date picker → slot grid (GET /slots) → confirm booking with PenaltyWarning if applicable. Build /patient/appointments list with cancel action. Build /doctor/schedule with complete/no-show actions. Build /admin/staff create-staff form. | 1½ days |

# 9. Recommended Build Order

Step 1: Infrastructure (Member A)

Run npm install, docker compose up, apply DB migration, seed test data. Verify API is reachable at http://localhost:4000.

Step 2: Auth pages (Member A)

Build /login, /register, role-redirect /. All other members are blocked until auth works.

Step 3: TV display screen (Member C)

Can start in parallel with Step 2 — the /display page is public (no auth). Wire QueueDisplay to the Socket.IO room.

Step 4: Walk-in queue pages (Member B)

Build /receptionist/queue and /doctor/queue. Test Call Next live-updates the TV screen from Step 3.

Step 5: Appointment booking (Member D)

Build all patient and doctor appointment pages.

Step 6: End-to-end smoke test (all)

Full demo loop: admin creates doctor → patient books slot → receptionist adds walk-in → doctor calls next → TV screen updates → doctor marks complete.

# 10. Repository Structure

The monorepo layout relevant to prototype work:

medical-center/
├── apps/
│   ├── api/                   ← Backend (COMPLETE — do not modify)
│   │   ├── src/modules/       ← auth, appointments, queue, doctors …
│   │   ├── src/plugins/       ← socket, redis, postgres, auth …
│   │   ├── src/jobs/          ← background jobs
│   │   └── migrations/        ← DB schema SQL
│   └── web/                   ← Frontend (YOUR WORK)
│       ├── app/
│       │   ├── (auth)/        ← /login, /register  [Member A]
│       │   ├── (patient)/     ← /patient/book, /appointments  [Member D]
│       │   ├── (doctor)/      ← /doctor/schedule, /queue  [Member B+D]
│       │   ├── (receptionist)/← /receptionist/queue  [Member B]
│       │   ├── (admin)/       ← /admin/staff  [Member D]
│       │   └── display/       ← /display/[clinicId]  [Member C]
│       ├── components/        ← Reusable components (WalkInForm, QueueBoard …)
│       └── lib/               ← api-client.ts, socket.ts, auth.ts
├── packages/
│   ├── types/                 ← Shared TypeScript types
│   └── schemas/               ← Shared Zod validation schemas
└── infra/
    └── docker-compose.yml     ← One command local environment

# 11. Environment Variables

Copy .env.example to .env in apps/api and apps/web before running locally:

| Variable | App | Value (local dev) |
| --- | --- | --- |
| DATABASE_URL | apps/api | postgresql://medcenter:medcenter_dev@localhost:5432/medcenter |
| REDIS_URL | apps/api | redis://localhost:6379 |
| JWT_SECRET | apps/api | any-long-random-string |
| COOKIE_SECRET | apps/api | any-long-random-string |
| PORT | apps/api | 4000 |
| NODE_ENV | apps/api | development |
| RUN_JOBS | apps/api | false (true only in worker container) |
| WEB_URL | apps/api | http://localhost:3000 |
| NEXT_PUBLIC_API_URL | apps/web | http://localhost:4000 |
| NEXT_PUBLIC_SOCKET_URL | apps/web | http://localhost:4000 |

MediQueue Prototype Plan  ·  For internal team use  ·  All backend code is complete — focus is on frontend page wiring.